Project Planning Phase 
Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

Date:

Team ID:

Project Name:

Maximum Marks:

30.09.2026

SWTID-2026-2449

Script-Controlled ACL-Restrict Record Access Based on

Field Value

5 Marks

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule:

| Sprint | Functional | User Story | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
|  | Requirement | Number |  |  |  |

|  | (Epic) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can | 2 | High |

register for the

application by

entering my email,

password, and

confirming my

|  |  |  | password. |  |  |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-2 | As a user, I will | 1 | High |

receive

confirmation email

once I have

registered for the

|  |  |  | application |  |  |
| --- | --- | --- | --- | --- | --- |
| Sprint-2 | Registration | USN-3 | As a user, I can | 2 | Low |

register for the

application

|  |  |  | through Facebook |  |  |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-4 | As a user, I can | 2 | Medium |

register for the

application

|  |  |  | through Gmail |  |  |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Login | USN-5 | As a user, I can log | 1 | High |

into the

application by

entering email &

password

Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date | Story Points |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | (Planned) | Completed |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | - |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | - |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | - |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the

team’s average velocity (AV) per iteration unit (story points per day):

AV = (velocity / sprint duration) = 20 / 10 = 2 story points/day

Burndown Chart:

A burndown chart is a graphical representation of work left to do versus time. It is often used in agile software

development methodologies such as Scrum. However, burndown charts can be applied to any project containing

measurable progress over time.

References:

• https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

• https://www.atlassian.com/agile/tutorials/burndown-charts

• https://www.atlassian.com/agile/project-management